**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N9474218 | Mitch Dame |
| N9389491 | Dimitri Karanasios |
| N9682091 | Cameron Gartner |
| N9491546 | Jon Meyer |
| N9359478 | Chee Ho Chan |

Tutor: Andrew Hyland

Version: 1

Date: 23/08/2016

**Table of Contents**

**Release Plan.**

Release 1.

Registering.

Bookings and Profile.

Release 2.

Admin and Staff.

Aesthetics.

Delivery Schedule.

Estimated Velocity:

**Sprint Plan.**

Sprint 1.

Current Velocity:

Story ID: 1 Register Online.

Story ID: 2 choosing a different day course.

Story ID: 6 Profile page and history.

Story ID: 5 Cancel Bookings

Story ID: 9 Instructor Information

**Release Plan**

# Release 1

Delivery date: 20/09/2016

Total Story Points: 26.5

Short paragraph summarising the goals for this release.

## Registering

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 1 | Register Online | 8 |
| 2 | Class Booking | 8 |
|  | Story Point Sub-Total: | 16 |

## Bookings and Profile

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| 6 | Profile page  and history | 2 |
| 5 | Cancel bookings | 8 |
| 9 | Instructor Information | 0.5 |
|  | Story Point Sub-Total: | 10.5 |

# Release 2

Delivery date:

Total Story Points: 13.5

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 3 | Meditation Volunteering | 4 |
| 4 | Admin Panel | 8 |
|  | Story Point Sub-Total: | 12 |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 7 | Gallery of facilities | 0.5 |
| 8 | Map to meditation | 0.5 |
| 10 | Contact page | 0.5 |
|  | Story Point Sub-Total: | 1.5 |

# Delivery Schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |  |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |  |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Release 1:

Hours = Story points/2  
Hours=26.5/2

Total Hours: 13.25

Release 2:

Hours=Story points/2  
Hours=13.5/2

Total Hours: 6.75

**Sprint Plan**

# Sprint 1

Total Story Points: 26.5

Total Hours:

## Current Velocity:

## Story ID: 1 Register Online

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Create forms to allow user input | 1 Hour | 1 |
| 2 | Setup Simple SQL database | 1 Hour | 0.5 |
| 3 | Write PHP to input data | 1 Hour | 1 |
| 4 | Styling | 1 Hour | 1 |
|  | Story Points:  Total Hours: | 8 points  4 hours | 3.5 |

## Story ID: 2 class booking

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Setup Calendar | 1 | 1 |
| 2 | Setup relevant database tables | 1 | 0.5 |
| 3 | Write php to input new data | 2 | 2.5 |
|  | Story Points:  Total Hours: | 8  4 | 4 |

## Story ID: 6 Profile page and history

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Design profile page | 0.25 | 0.2 |
| 2 | Forms for edit profile | 0.25 | 0.2 |
| 3 | Write PHP to output booking history and user information | 0.5 | 1 |
|  | Story Points:  Total Hours: | 1  2 | 1.4 |

## Story ID: 5 Cancel Bookings

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Delete user booking SQL | 2 | 1 |
| 2 | Only allow user to delete booking if course is more than 10 days away | 2 | 2 |
|  | Story Points:  Total Hours: | 8  4 | 3 |

## Story ID: 9 Instructor Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Fill out information on website | 0.25 | 0.5 |
| 2 | Import photos of servers | 0.25 | 0.25 |
|  | Story Points:  Total Hours: | 1  0.5 | 0.75 |

**Sprint Plan**

# Sprint 2

Total Story Points: 26.5

Total Hours:

## Current Velocity:

## Story ID: 3 Meditation Volunteering

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | check if 10 day course has been completed | 10 mins |  |
| 2 | setup relevant database tables | 50 mins |  |
| 3 | Write PHP to input data | 1 hour |  |
| 4 |  |  |  |
|  | Story Points:  Total Hours: | 4 points  2 hours |  |

## 

## 

## Story ID: 4 Admin Panel

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | setup admin control page | 30 mins |  |
| 2 | write php to output servers | 1 hour |  |
| 3 | write php to output courses | 1 hour |  |
| 4 | style table that outputs relevant data | 30 mins |  |
| 5 | implementing admin privileges to specific accounts | 1 hour |  |
|  | Story Points:  Total Hours: | 8  4 |  |

## Story ID: 7 Gallery of facilities

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | style gallery webpage | 13 mins |  |
| 2 | output images | 2 mins |  |
|  | Story Points:  Total Hours: | 0.5  0.25 |  |

## Story ID: 9 Contact page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | insert contact information | 5 |  |
| 2 | style page | 10 |  |
|  | Story Points:  Total Hours: | 0.5  0.25 |  |

**Sprint Plan**

# Sprint 3

Total Story Points:

Total Hours:

## Current Velocity:

## Story ID: 3 Contact form

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | design page | 10 mins | 10 |
| 2 | automatically take user details for form | 10 mins | 10 |
| 3 | write php to input | 20 mins | 15 |
| 4 | PHP/SQL to insert message into database | 20 mins | 15 |
|  |  | 2  1 hour | 50min |

## 

## Story ID: 4 Admin message panel

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | design a table for messages | 10 mins | 10 |
| 2 | output messages | 10 mins | 5 |
| 3 | php for resolve button | 10 mins | 15 |
|  |  | 1  0.5 hours |  |

## Story ID: 7 Server history

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Setup relevant database tables | 10 mins | 10mins |
| 2 | Write php to input new data | 10 mins | 10mins |
|  |  | 0.66  0.33 hours |  |

# Sprint 4

Total Story Points:

Total Hours:

## Current Velocity:goog

## Story ID: 1 Website Touch ups

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Styling Improvements | 20 mins |  |
| 2 | Clean up code | 20 mins |  |
| 3 | Spell Checking info | 20 mins |  |
|  |  | 2  1 hour |  |

## 

## 

## Story ID: 2 Bug Fixing

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Write PHP to check if user has made a 10 day booking before | 20 mins | 15 |
| 2 | Syntax errors causing bookings to fail | 20 mins | 30 |
| 3 | Ensuring user only enters an email when creating an account (also added password pattern requirement) | 20 mins | 15 |
|  |  | 2  1 hours | 2  1 hours |

## 

**Story ID: 5 map to meditation**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | import google maps | 5 mins | 10 |
| 2 | style page | 10 mins | 10 |
|  | Story Points:  Total Hours: | 0.5  0.25 | 0.5    0.25 |

User Stories

The user is unsure of some requirements for attending a meditation course. Whether the use has an account, the user goes to the contact form (located on bottom of each page), she enters in her name, her email to receive a reply and also her message about her query on the meditation course requirements.

The admin logs into their account to complete their daily routine of checking messages sent from users/potential customers. In the admin page, they click on messages and from there are able to see a table with all the latest messages (table shows message-ID, user-ID, date message was sent, the message, and if message has been responded to). The admin can click on the users ID to view all messages sent from that user. When the admin sends a reply email in regards to the message, the admin can click on the resolve button which will make that message appear as resolved.

The user wishes to view where the location of the meditation center is. The user can go to the gallery and view a map of the meditation center location. The user can then see from the map the directions they will need to take in order to drive to the facility.

The admin wishes to give the volunteers a gift for assisting on a public holiday. The admin goes to the admin page, clicks on the server history and from there is able to see who had attending the course on the public holiday.