**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N9474218 | Mitch Dame |
| N9389491 | Dimitri Karanasios |
| N9682091 | Cameron Gartner |
| N9491546 | Jon Meyer |
| N9359478 | Chee Ho Chan |

Tutor: Andrew Hyland

Version: 1

Date: 23/08/2016

**Table of Contents**

**Release Plan.**

Release 1.

Registering.

Bookings and Profile.

Release 2.

Admin and Staff.

Aesthetics.

Delivery Schedule.

Estimated Velocity:

**Sprint Plan.**

Sprint 1.

Current Velocity:

Story ID: 1 Register Online.

Story ID: 2 choosing a different day course.

Story ID: 6 Profile page and history.

Story ID: 5 Cancel Bookings

Story ID: 9 Instructor Information

**Release Plan**

# Release 1

Delivery date: 20/09/2016

Total Story Points: 26.5

Short paragraph summarising the goals for this release.

## Registering

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 1 | Register Online | 8 |
| 2 | Class Booking | 8 |
|  | Story Point Sub-Total: | 16 |

## Bookings and Profile

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| **Story ID** | **Story Title** | **Story Points** |
| 6 | Profile page  and history | 2 |
| 5 | Cancel bookings | 8 |
| 9 | Instructor Information | 0.5 |
|  | Story Point Sub-Total: | 10.5 |

# Release 2

Delivery date:

Total Story Points: 13.5

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 3 | Meditation Volunteering | 4 |
| 4 | Admin Panel | 8 |
|  | Story Point Sub-Total: | 12 |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 7 | Gallery of facilities | 0.5 |
| 8 | Map to meditation | 0.5 |
| 10 | Contact page | 0.5 |
|  | Story Point Sub-Total: | 1.5 |

# Delivery Schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |  |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |  |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Release 1:

Hours = Story points/2  
Hours=26.5/2

Total Hours: 13.25

Release 2:

Hours=Story points/2  
Hours=13.5/2

Total Hours: 6.75

**Sprint Plan**

# Sprint 1

Total Story Points: 26.5

Total Hours:

## Current Velocity:

## Story ID: 1 Register Online

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Create forms to allow user input | 1 Hour |  |
| 2 | Setup Simple SQL database | 1 Hour |  |
| 3 | Write PHP to input data | 1 Hour |  |
| 4 | Styling | 1 Hour |  |
|  | Story Points:  Total Hours: | 8  4 |  |

## Story ID: 2 class booking

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Setup Calendar | 1 |  |
| 2 | Setup relevant database tables | 1 |  |
| 3 | Write php to input new data | 2 |  |
|  | Story Points:  Total Hours: | 8  4 |  |

## Story ID: 6 Profile page and history

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Design profile page | 0.25 |  |
| 2 | Forms for edit profile | 0.25 |  |
| 3 | Write PHP to output booking history and user information | 0.5 |  |
|  | Story Points:  Total Hours: | 1  2 |  |

## Story ID: 5 Cancel Bookings

|  |  |  |
| --- | --- | --- |
| Task ID | Task Description | Estimate |
| 1 | Delete user booking SQL | 2 |
| 2 | Only allow user to delete booking if course is more than 10 days away | 2 |
|  | Story Points:  Total Hours: | 8  4 |

## Story ID: 9 Instructor Information

|  |  |  |
| --- | --- | --- |
| Task ID | Task Description | Estimate |
| 1 | Fill out information on website | 0.25 |
| 2 | Import photos of servers | 0.25 |
|  | Story Points:  Total Hours: | 1  0.5 |